# Ideation: Pre-Planning Checklist

## Initiation and Strategic Alignment

☐ Identify Business Need and Root Cause: Determine the real problem or opportunity to ensure the team isn’t just fixing a symptom.

☐ Define Business Objectives (SMART): Set specific, Measurable, Achievable, Relevant, and Time-bound objectives that determine project success (desired outcomes).

☐ Identify Stakeholders*: Identify all individuals, groups, or organizations involved in, impacted by, or influencing the project.

☐ Draft the Business Case: Create a Business Case that includes a cost-benefit analysis, ROI, organization alignment, and expected improvements to justify investment.

## Preliminary Scoping and Modeling

☐ Define High-Level Scope: Define boundaries--what is in-scope and out-of-scope—to prevent scope creep later.

☐ Develop Context Diagrams: Show how the proposed system will interact with internal and external systems

☐ Develop a Project Charter*.

## Feasibility and Risk Assessment

☐ Feasibility Study: Evaluate the project's viability by examining its technical, operational, and economic aspects.

☐ Initial Risk Assessment*: Identify potential risks (e.g., regulatory, technological, or organizational) that could hinder project success.

☐ Identify External Constraints: Analyze legal, regulatory, or market factors that impose constraints on the solution.

## Data Readiness

Use the Data readiness note sheet in the GenAI innovation playbook.

☐ Determine the need for data cleansing.

☐ Take steps to ensure data security.

☐ Plan/develop future data architecture.

## Project Planning and Requirements

☐ Plan for product support, post-production.

☐ Plan for requirements elicitation and stakeholder consensus (mid-level requirements documented).

☐ Training: Complete the Project Success Workshop series (coming soon)

☐ Analyze Current State (As-Is): Map existing business processes, workflows, and systems to understand the current situation.

☐ Create a work breakdown structure (WBS) to help map out the project

☐ Create a roadmap for visualization of major milestones and a timeline.

☐ Plan for Organizational Change Management.

☐ Conduct a Gap Analysis: Identify the differences between the current "As-Is" state and the desired "To-Be" future state to determine the necessary actions.

## Funding and Procurement Readiness

☐ Determine how the project will be funded.

☐ Conduct market research and benchmarking*.

☐ Based on your market research, select a solution (build or buy?).

☐ Determine what procurement method will be used.

☐ Prepare a Scope of Work (SOW) for your solicitation package.

*Visit the PDL Template Library for helpful tools: Project Delivery Lifecycle